# Statistics – Sewerage Construction

## Anjuman Samaji Behbood (ASB) Faisalabad Pakistan

### Cumulative Report Up To June, 2005

| S# | #### Location | Lane No. | RFT | Latrines | Cost of Tertiary Lines Rs. | Cost of Internal Fittings | Total Cost Secondary Sewer Rs. + Rft Cost |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 01 | National Colony | 9 | 2,352 | 104 | 159,240 | 145,600 | 304,840 |
| 02 | Dhuddi Wala | 39 | 5,943 | 235 | 3,65,481 | 3,29,000 | 6,94,481 |
| 03 | Hassan Pura | 56 | 11,824 | 727 | 679,630 | 1,120,600 | 1,800,230 524 131,000 |
| 04 | Nimat Colony | 14 | 49,60 | 178 | 340,776 | 269,200 | 609,976 |
| 05 | Rajada Town | 7 | 3,356 | 169 | 222,585 | 248,600 | 471,185 |
| 06 | Al-Najaf Colony | 5 | 1,260 | 56 | 77,980 | 78,400 | 1,56,380 |
| 07 | Jalvi Market | 22 | 3,421 | 235 | 188,724 | 329,000 | 517,724 |
| 08 | Jalvi TR Line ** | 2 | ------- | 41 | ------- | 57,400 | 57,400 1,820 277,305 |
| 09 | Factory Area | 1 | 310 | 10 | 26,587 | 14,000 | 40,587 |
| 10 | Abdullah Town | 3 | 1,668 | 48 | 123,542 | 67,200 | 190,742 |
| 11 | Daruslam Colony | 7 | 1,750 | 99 | 111,570 | 153,800 | 265,370 |
| 12 | Iqbal Nagar | 4 | 1,078 | 52 | 64,374 | 80,000 | 144,374 |
| 13 | Mujahid Town | 9 | 1,740 | 67 | 128,890 | 128,600 | 251,490 |
| 14 | Bilal Colony | 18 | 3,232 | 178 | 270,800 | 249,200 | 520,000 |
| 15 | K.T.M Chock | 2 | 210 | 6 | 12,600 | 8,400 | 21,000 |
| 16 | Nisar Colony | 36 | 13,353 | 615 | 940,214 | 861,000 | 1,801,214 |
| 17 | Satellite Town | 15 | 3,785 | 142 | 264,900 | 198,800 | 463,700 |
| 18 | Madina Abad | 12 | 2,559 | 149 | 154,243 | 215,400 | 369,643 |
| 19 | Dogar Basti | 4 | 572 | 34 | 84,416 | 47,600 | 132,016 |
| 20 | Himat Pura | 7 | 1,365 | 81 | 101,557 | 124,600 | 226,157 |
| 21 | Sohailabad | 4 | 910 | 56 | 69,600 | 78,400 | 148,000 |
| 22 | Aslam Gunj | 5 | 1,305 | 89 | 93,015 | 124,600 | 217,615 |
| 23 | W.Town | 4 | 780 | 72 | 58,335 | 100,800 | 159,135 |
| 24 | Sandhu Pura | 5 | 1,590 | 73 | 117,360 | 129,000 | 245,360 |
| 25 | M. Ali Park | 3 | 1,800 | 52 | 118,800 | 72,800 | 191,600 |
| 26 | Yasin Abad | 5 | 1,283 | 96 | 88,755 | 134,400 | 223,155 |
| 27 | Yakta Market ** | 4 | ----- | 58 | ------ | 81,200 | 81,200 1,150 80,500 |
| 28 | Chak 117/JB ** | 1 | 800 | 230 | 64,00 | 322,000 | 322,000 2,400 215,000 |
| 29 | Zulfiqar Colony | 6 | 1,540 | 77 | 112,140 | 119,800 | 231,940 |
| 30 | Nadir Town | 4 | 1,060 | 64 | 70,970 | 89,600 | 160,570 |
| 31 | Rashid Nagar ** | 7 | 2,990 | 161 | 213,040 | 271,000 | 2,021,600 700 60,000 |
| 32 | Murad Colony SecondaryLine ** | 9 1 | 3,360 ----- | 159 11 | 291,120 ------ | 242,600 15,400 | 533,720 ---- ----- 15,400 2,080 291,750 |
| 33 | Elahiabad | 32 | 11,154 | 592 | 810,940 | 828,800 | 1,639 ,740 |
| 34 | Usman Town | 3 | 410 | 18 | 47,200 | 25,200 | 72,400 |
| 35 | Hamayun Town | 8 | 1,387 | 55 | 101,1000 | 77,000 | 1,088,000 |
| 36 | Yousaf Town Secondary ** | 9 1 | 5,640 -------- | 208 --- | 477,100 ------- | 350,400 ------- | 827,500 ---- 350 38,535 |
| 37 | Green Town Secondary ** | 7 5 | 3,325 ----- | 217 12 | 533,750 ------ | 303,800 -- | 837,550- ----- 320 42,000 |
| 38 | Partab Nagar | 3 | 1,210 | 50 | 121,610 | 79,600 | 201,210 |
| 39 | Muzafar Colony | 6 | 1,950 | 80 | 85,585 | 126,000 | 299,785 |
| 40 | Harcharnpura | 2 | 800 | 30 | 98,000 | 42,000 | 140,000 |
| 41 | Rasool Park | 6 | 2,748 | 158 | 179,735 | 221,200 | 400,935 |
| 42 | Faisal Town | 5 | 670 | 17 | 37,500 | 23,800 | 61,300 |
| 43 | Muslim Town | 8 | 5,800 | 205 | 474,560 | 364,000 | 838,560 3400 516,800 |
| 44 | Saeed Colony | 8 | 2,590 | 97 | 227,930 | 140,000 | 365,818 |
| 45 | Sheerin Abad | 2 | 830 | 30 | 68,060 | 42,000 | 110,060 |
| 46 | Ganda Singh Wala | 3 | 678 | 26 | 35,000 | 36,400 | 71,400 |
| 47 | Lakar Mandi | 3 | 750 | 39 | 54,390 | 54,600 | 108,990 |
| 48 | Shabnam Street | 2 | 650 | 50 | 68,000 | 70,000 | 13,8000 |
| 49 | Haseeb Shaheed Colony | 3 | 2,200 | 80 | 151,800 | 112,000 | 263,800 |
| 50 | Nimat Colony No.2 | 4 | 1,820 | 52 | 127,400 | 93,600 | 221,000 |
| 51 | Press Markeet | 1 | 310 | 20 | 23,560 | 28,000 | 51,560 |
| 52 | Dastgir Colony | 4 | 1200 | 65 | 102,000 | 117,000 | 219,000 |
| 53 | 5 Marla Colony | 3 | 1,200 | 70 | 82,800 | 126,000 | 208,800 |
| 54 | Mansoorabad | 6 | 2,400 | 95 | 168,000 | 171,000 | 339,000 |
| 55 | Imdad Town | 9 | 5,666 | 328 | 418,908 | 581,800 | 499,778 |
| 56 | Farooq Abad | 2 | 960 | 48 | 69,600 | 86,400 | 156,000 |
| 57 | Yousaf Abad | 4 | 2,800 | 138 | 218,400 | 220,800 | 439,200 |
| 58 | Azam Abad | 12 | 12,333 | 769 | 921,980 | 1,117,200 | 2,039,180 |
| 59 | Sana Park | 7 | 4,834 | 278 | 360,190 | 444,800 | 810,972 |
| 60 | Munir Abad | 5 | 3,986 | 262 | 286,540 | 419,200 | 705,540 |
| 61 | Bismila Park | 3 | 1,059 | 39 | 98,545 | 62,400 | 160,945 |
| 62 | Ali Town | 3 | 1,624 | 80 | 115,720 | 118,000 | 243,720 |
| 63 | Nawaz Park | 3 | 690 | 20 | 49,440 | 32,000 | 81,440 |
| 64 | Illyas Park | 2 | 606 | 21 | 42,856 | 33,600 | 76,456 |
| 65 | Total | 526 | 166,836 | 8,673 | 13,306,248 | 12,974,200 | 38,091,177 10,994 1,652,890 |

- It includes house connection & latrine cost.

** These are Main Collecting Sewer lines

##### Statistics -Water Supply

Anjuman Samaji Behbood (ASB)

40-A Main Bazar Dhuddiwala Faisalabad Pakistan

Cumulative Report Up To March, 2005

| S.No | Locality | No of streets | Length RFT | Houses | Line Cost | H.F Cost | ASB S.C | Wasa Fee | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Hasanpura | 46 | 8,710 | 365 | 678,787 | 214,200 | 18,100 | 465,275 | 1,376,562 |
| 2 | Iqbal Nagar | 4 | 1,045 | 65 | 62,600 | 37,200 | 4,800 | 76,375 | 180,975 |
| 3 | Nisar Colony | 4 | 1,020 | 55 | 63,240 | 33,000 | 1700 | 64,625 | 162,565 |
| 4 | Chibhan | 4 | 1,530 | 43 | 96,390 | 25,800 | 1,575 | 51,600 | 175,365 |
| 5 | Sanora Colony | 2 | 930 | 35 | 64,130 | 21,000 | 1,750 | 42,000 | 128,880 |
| 6 | Punj Pir | 3 | 1,150 | 54 | 73,600 | 32,400 | 1,250 | 64,800 | 172,050 |
| 7 | Nimat Colony | 2 | 630 | 42 | 41,075 | 25,200 | 1,050 | 49,350 | 116,675 |
| 8 | Bilal Colony | 3 | 535 | 35 | 33,571 | 19,200 | 950 | 40,200 | 93,921 |
| 9 | Shakoor Abad | 4 | 612 | 21 | 38,862 | 12,600 | 840 | 24,675 | 76,977 |
| 10 | Nadir Town | 3 | 950 | 43 | 58,437 | 25,800 | 3,500 | 50,875 | 138,612 |
| 11 | Kahkshan Colony | 3 | 1,300 | 44 | 104,000 | 26,400 | 3,200 | 51,480 | 185,080 |
| 12 | Bashir Abad | 4 | 1,350 | 45 | 87,750 | 27,000 | 3,000 | 52,875 | 170,625 |
| 13 | Saeed Colony | 7 | 2,030 | 74 | 132,880 | 44,400 | 4,000 | 82,880 | 264,160 |
| 14 | TOTAL | 85 | 20,442 | 876 | 1,447,572 | 517,200 | 42,715 | 1,064,135 | 3,071,622 |

# Statistics – Sewerage Construction

## Jaranwala Sanitation Project (ASB) Faisalabad

### Cumulative Report Up To March, 2005

| S. No | #### Location | Number of Lanes | RFT | Total Houses | Cost of Tertiary Lines Rs. | Cost of Internal Fittings | Total Community Contribution |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Mustafa Abad | 4 | 1.130 | 74 | 73,225 | 133,200 | 206,425 |
| 2 | Municipal Colony | 3 | 713 | 38 | 49,600 | 68,400 | 118,000 |
| 3 | Chamra Mandi | 2 | 565 | 22 | 41,815 | 40,300 | 82,115 |
| 4 | Shamas Pura | 1 | 280 | 15 | 20,160 | 27,000 | 47,160 |
| 5 | Ismail Abad | 2 | 413 | 24 | 29,110 | 43,200 | 72,310 |
| 6 | Chundri Colony | 4 | 840 | 46 | 57,120 | 82,800 | 139,920 |
| 7 | Raza Abad | 4 | 970 | 49 | 73,720 | 90,650 | 164,370 |
| 8 | Anwar Abad | 2 | 1,100 | 53 | 83,050 | 95,750 | 178,800 |
| 9 | Total | 22 | 6,011 | 321 | 427,800 | 581,300 | 1,009,100 |

Grand Total Participated in Water Supply                                Rs.   3,071,622 Grand Total Participated In Sewr Lines                                    Rs. 40,753,167

GRAND TOTAL WATER & SEWER                                 Rs. 43,824,789

Statistics

###### Water Supply and Sanitation

Communities 85

Lanes   633

RFT 204,283

Houses 9,870

Rs. 43,824,789  Contributed by the People

- Team Coordinator of the Anjuman Samaji Behbood (ASB) Faisalabad was invited by the UN-HABITAT in The 6th Global Forum on Reinventing Government from 24 - 27 May 2005 and asked to participate in the Workshop entitled "Access to Services for All through Participation and Accountability", organized by UN-Habitat, and the Korean Ministry of Government Administration and Home Affairs, and the Korea Institute of Public Administration Seoul.

- Team Coordinator of the Anjuman Samaji Behbood (ASB) Faisalabad was invited by the WSP-South Asia World Bank 4-15 June to attend study tour of Manila Philippine and Nam Phen Cambodia Water Supply System

- Team Coordinator of the Anjuman Samaji Behbood (ASB) Faisalabad requested by Lodhran Pilot Project (LPP) to advise and act as chairman Sub Projects Technical Sanction Committee (TSC) he paid three visits in this quarter.

- Tehsil Municipal Administration Okara requested to give advise for Water & Sanitation infrastructure documentation and GIS Mapping. One visit paid at Okara in this quarter.

A director from RSPN Islamabad visited ASB for getting presentation and information’s about the ASB working on data based GIS Mapping module