# Statistics – Sewerage Construction

## Anjuman Samaji Behbood (ASB) Faisalabad Pakistan

### Cumulative Report April to June, 2005

| S# | #### Location | Lane No. | RFT | Latrines | Cost of Tertiary Lines Rs. | Cost of Internal Fittings | Total Cost |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Imdad Town | 2 | 870 | 43 | 68,800 | 68,800 | 136,670 |
| 2 | Saeed Colony | 1 | 410 | 21 | 33,600 | 33,600 | 65,088 |
| 3 | Sana Park | 2 | 1,252 | 59 | 94,400 | 94,400 | 193,782 |
| 4 | Azam Abad | 3 | 1,410 | 78 | 101,510 | 124,800 | 226,310 |
| 5 | Muslim Town | 2 | 520 | 25 | 41,600 | 40,000 | 81,600 |
| 6 | Munir Abad | 2 | 1,060 | 61 | 81,500 | 97,600 | 179,100 |
| 7 | Muzafar Colony | 2 | 430 | 14 | 33,110 | 22,400 | 55,510 |
| 8 | Bismillah Park | 1 | 355 | 12 | 25,385 | 19,200 | 44,585 |
| 9 | Ali Town | 2 | 680 | 34 | 49,640 | 54,400 | 104,040 |
| 10 | Nawaz Park | 1 | 285 | 15 | 21,090 | 24,000 | 45,090 |
| 11 | Ilyas Park | 1 | 218 | 10 | 15,696 | 16,000 | 31,696 |
|  | Total | 19 | 7,490 | 372 | 568,271 | 595,200 | 1,163,471 |

- Team Coordinator of the Anjuman Samaji Behbood (ASB) Faisalabad was invited by the UN-HABITAT in The 6th Global Forum on Reinventing Government from 24 - 27 May 2005 and asked to participate in the Workshop entitled "Access to Services for All through Participation and Accountability", organized by UN-Habitat, and the Korean Ministry of Government Administration and Home Affairs, and the Korea Institute of Public Administration Seoul.

- Team Coordinator of the Anjuman Samaji Behbood (ASB) Faisalabad was invited by the WSP-South Asia World Bank 4-15 June to attend study tour of Manila Philippine and Nam Phen Cambodia Water Supply System

- Team Coordinator of the Anjuman Samaji Behbood (ASB) Faisalabad requested by Lodhran Pilot Project (LPP) to advise and act as chairman Sub Projects Technical Sanction Committee (TSC) he paid three visits in this quarter.

- Tehsil Municipal Administration Okara requested to give advise for Water & Sanitation infrastructure documentation and GIS Mapping. One visit paid at Okara in this quarter.

- A director from RSPN Islamabad visited ASB for getting presentation and information’s about the ASB working on data based GIS Mapping module