# Statistics – Sewerage Construction

## Anjaman Samaji Behbood (ASB) Faisalabad Pakistan

### Report April to September, 2005

| S# | #### Location | Lane No. | RFT | Latrines | Cost of Tertiary Lines Rs. | Cost of Internal Fittings | Total Cost |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Mansoorabad | 2 | 930 | 55 | 73,500 | 99,000 | 172,500 |
| 2 | Saeed Colony | 2 | 510 | 26 | 40.290 | 46,800 | 87,090 |
| 3 | Hajiabad | 2 | 740 | 32 | 56,610 | 57,600 | 114,210 |
| 4 | Azam Abad | 1 | 410 | 23 | 31,570 | 41,400 | 72,970 |
| 5 | Muslim Town | 3 | 835 | 28 | 66,800 | 50,400 | 117,200 |
| 6 | Jamilabad | 1 | 325 | 17 | 25,675 | 30,600 | 56,725 |
| 7 | Ahmad Colony | 3 | 610 | 24 | 47,600 | 43,200 | 90,800 |
| 8 | Bismillah Park | 1 | 345 | 18 | 27,600 | 32,400 | 60,000 |
| 9 | Hassan Town | 2 | 640 | 35 | 49,800 | 63,000 | 112,800 |
| 10 | Yasinabad | 1 | 210 | 11 | 16,500 | 19,800 | 36,300 |
| 11 | Yousaf Town | 2 | 318 | 16 | 24,700 | 28,800 | 53,500 |
| 12 | Nimat Colony No.2 | 1 | 210 | 8 | 15,500 | 14,400 | 29,900 |
| 13 | Haseeb Shaheed Colony | 1 | 245 | 12 | 17,600 | 21,600 | 39,200 |
|  | Total | 22 | 6,328 | 305 | 493,745 | 549,000 | 1,043,195 |

Note:

-TMA OKARA visit on the request of TMO OKARA

- Four visit paid to LPP during this Quarter

- A visit to Directorate Kachiabadi Punjab on his request

- EDO Community development Faisalabad requested to visit his village chak No. 474 G>B Samundri which was visited Map prepared and existing sanitation situation documented and a meeting was conducted with community.

- Chak No. 258 G.B visited on the request of Mr. Dr.Amjad Saqib Sahib Map prepared and existing sanitation situation documented and a meeting was conducted with community.

- After a long struggle WASA prepared plan for Trunk Sewer Shekhupura Road and Govt. agreed to invest 18 millions for this.

- Jaranwala Trunk Sewer and main pumping station near to complition